## Slide 1: Beatty LLW Site Long-Term Action Plan
LLW Forum Spring Meeting 2016
Leo Drozdoff, P.E., Director
State of Nevada
Department of Conservation and Natural Resources

## Slide 2: Beatty Site Long-Term Action Plan
Since the incident, DCNR/NDEP in close coordination with DHHS/Radiation Control Program.
NDEP regulates the adjacent active RCRA disposal site.
NDEP has experience with cap/cover design on the RCRA side and at other sites.
USGS has long research presence and DRI has expertise in alternative cover design.

## Slide 3: Beatty Site Long-Term Action Plan
Technical Advisory Group formed to assist and advise the Radiation Control Program.
TAG members include:
  DHHS/Radiation Control Program
  NDEP
  Desert Research Institute
  USGS
  NRC

## Slide 4: Beatty Site Long-Term Action Plan
First TAG meeting scheduled for April 19th.
TAG members will review the plan and timeline and provide technical input on:
  Geotechnical stability
  Infiltration and run-on
  Cover material selection
TAG will assist the Radiation Control Program to develop a contractor Scope of Work.

## Slide 5: Beatty Site Long-Term Action Plan
Basic Action Plan Outline:
  Scope of Work/RFP for Engineering Evaluation and Cost Assessment (EE/CA)
  Complete the EE/CA, public comment and select remedy
  Secure funding from the Legislature/Interim Finance Committee
  Scope of Work/RFP for design and construction

## Slide 6: Beatty Site Long-Term Action Plan

## Slide 7: Questions?
Thank you.
Leo Drozdoff, P.E., Director
State of Nevada
Department of Conservation and Natural Resources